# University Event Registration Portal Backlog

# Marwa Paiman (Product Owner)

# Software Engineering - ITC315

# 13/11/2025

## 1. Introduction

## The Product Backlog is the only repository for work items in the University Event Registration Portal. It is drawn from Software Requirements Specification (SRS) and covers all functional and non-functional requirements defined as User Stories and Technical Stories. Each entry defines acceptance criteria, priority and effort estimation. The backlog is not static. It changes as the project progresses

## 2. Functional Backlog Items (User Stories)

| ID | User Story | Acceptance Criteria | Priority | Estimation (Story Points) | Sprint | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| US-001 | As a visitor, I want to create an account with my name, email, and password so I can access the portal. | Account created; confirmation email sent; duplicate emails rejected. | High | 5 | Sprint 1 | Backend Lead (Fariba) + QA (Gita) |
| US-002 | As a user, I would like to be able to log in and out safely to navigate my profile and events. | Verified account login is successful; cleared out session; denied invalid account login. | High | 3 | Sprint 1 | Backend Lead (Fariba) + Frontend (Muneera) |
| US-003 | As a user, I would like to change my profile (name, contact, student ID) to ensure that my data is up to date. | Changes made on profile; confirmation message appeared. | Medium | 3 | Sprint 2 | Backend Lead (Fariba)+ Frontend (Muneera) |
| US-004 | As a user, I would like to navigate through future events to be able to know what is happening in the university. | Events list is with title, venue, date. | High | 5 | Sprint 1 | Frontend Lead (Muneera) |
| US-005 | As a user, I would like to be able to search/filter events by keyword, category or date in order to find the relevant events. | Results of search are correct; filters used properly. | High | 8 | Sprint 2 | Frontend Lead (Muneera) |
| US-006 | As a user, I desire to see event details to enable me make a decision of attending or not. | Page of event displays description, date, location and seats available. | High | 3 | Sprint 1 | Frontend Lead (Muneera) |
| US-007 | As a user, I want to register for an event so I can confirm my participation. | Registration saved; confirmation email sent; duplicate prevented. | High | 8 | Sprint 2 | Backend Lead (Fariba) + QA (Gita) |
| US-008 | As a user, I want to pay for paid events online so I can secure my spot. | Payment processed via sandbox; receipt generated; failed payments handled. | High | 13 | Sprint 2 | Backend Lead (Fariba) |
| US-009 | As a user, I want to receive a ticket/confirmation so I can attend the event. | Ticket downloadable; confirmation email includes QR code/ID. | High | 5 | Sprint 2 | Backend Lead (Fariba) + QA (Gita) |
| US-010 | As a user, I would like to cancel my registration prior to the event beginning to free my spot. | Confirmed cancellation; released seat; e-mail notification. | Medium | 5 | Sprint 3 | Backend Lead (Fariba) |
| US-011 | As an admin, I want to log in with higher privileges so I can manage events. | Admin dashboard accessible only to admins. | High | 3 | Sprint 3 | Backend Lead (Fariba) |
| US-012 | As an admin, I want to create events with details so I can publish them. | Event saved; visible to users; validation on required fields. | High | 8 | Sprint 3 | Backend Lead (Fariba) + Frontend Lead (Muneera) |
| US-013 | As an admin, I would like to edit or remove events in order to maintain the accuracy of the information | Saved changes, and deleted events erased from the list | High | 5 | Sprint 3 | Backend Lead (Fariba)+ Frontend (Muneera) |
| US-014 | As an administrator, I would like to view and export attendee lists to be able to manage participation, | Attendant list (csv/ PDF); accurate data. | Medium | 8 | Sprint 4 | Backend Lead (Fariba) + QA (Gita) |
| US-015 | As an administrator, I would like to see reports (registrations, revenue) in order to monitor performance. | Reports generated; charts/tables displayed. | Medium | 13 | Sprint 4 | Backend Lead (Fariba) + QA (Gita) |
| US-016 | I as a user would like to get automated notification to avoid missing updates. | Email sent on registration, payment, cancellation. | Medium | 5 | Sprint 4 | Backend Lead (Fariba) |
| US-017 | As a user, I want to switch between English and local language so I can use the portal easily. | Language toggle works; translations accurate. | Low | 8 | Sprint 5 | Frontend Lead (Muneera) |
| US-018 | As an admin, I want an audit log so I can track system activities. | Log records login, registration, payment, admin changes. | Medium | 8 | Sprint 4 | Backend Lead (Fariba) |
| US-019 | As a user, I want the portal to be accessible so I can use it with assistive technologies. | Meets WCAG AA standards; screen reader friendly. | Medium | 8 | Sprint 5 | Frontend Lead (Muneera) + QA (Gita) |
| US-020 | I would prefer role based access control as a system where only the admins can use the features of an admin. | Non admins unable to access pages of admins; experimented with numerous roles. | High | 5 | Sprint 3 | Backend Lead (Fariba) |

Non-Functional Backlog Items (Technical Stories)

| ID | Technical Story | Acceptance Criteria | Priority | Estimation | Sprint | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| NFR-001 | As a system, I should implement HTTPS on all connections. | Each and every page was accessed through HTTPS; invalid requests were sent back. | High | 3 | Sprint 1 | QA/DevOps (Gita) |
| NFR-002 | As a system, I should be able to load pages within 2 seconds when there is normal load. | Performance tests pass; <2s response time. | High | 8 | Sprint 2 | QA/DevOps (Gita) |
| NFR-003 | As a system, I must support 100 concurrent users. | Load test passes with 100 users. | High | 13 | Sprint 4 | QA/DevOps (Gita) |
| NFR-004 | As a system, I must back up data daily. | Backup job runs daily; restore tested. | Medium | 5 | Sprint 4 | QA/DevOps (Gita) |
| NFR-005 | As a system, I must run on major browsers. | Tested on Chrome, Edge, Firefox. | Medium | 3 | Sprint 5 | QA/DevOps (Gita) |
| NFR-006 | As a system, I must comply with data protection regulations. | Privacy policy documented; no sensitive card data stored. | High | 8 | Sprint 5 | QA/DevOps (Gita) |
| NFR-007 | As a system, I must recover gracefully from network failures. | Recovery tested; no data loss. | Medium | 5 | Sprint 4 | QA/DevOps (Gita) |
| NFR-008 | As a system, I must maintain modular, documented code. | Code reviewed; documentation updated. | Medium | 5 | Sprint 5 | Backend Lead (Fariba) + QA (Gita) |

Prioritization Strategy:

High Priorities: Main features such as registration, login, event browsing, payment, administrative management, security).
Medium Priorities: Enhancement such as reports, notifications, audit logs, accessibility, reliability).
Low Priorities: Optional features such as multi-language support).

Guidance on Sprint Planning:

Sprint 1 (20 pts): User Registration/ Login, Browsing of events, Database setting.
Sprint 2 (25 pts): Registration of Event, Cancellation, Payment Integration.
Sprint 3 (23 pts): Create/Edit/ Delete Events Adams Dashboard.
Sprint 4 (26 pts): Audit logs, Reports, Notifications.
Sprint 5 (20 pts): Accessibility, Multi language Support, Final Testing and Deployment.